**Date:** 11th of Marth 2024

**Location:** Westminster Library (Physical Meeting)

**Time:** 18:00 - 18:30

**Attendees:**

* Romain Charles Kuhne: w1972584
* Mobeen Raja: w1803881

**Absentees:**

* Al Masum: w2012132

**Apologies Received:**

* Al Masum: w2012132

**Topic of Discussion:**

* UML final design alterations.
* Removal of wallet repository from the design.
* Weighing changes against efficacy for development.
* Addition of two new interfaces called “IBudgetAvailable” and “ITransactionDate” as a safeguarding concept.
* Design naming convention changes for easier readability.

**Actions Taken:**

* Testing of the project (Mobeen Raja).
* UML finalised design changes (Romain Charles Kuhne).
* Code development progression (Al Masum).

**Progress made from last week’s Agenda:**

* Code development being worked on still (Al Masum).
* Testing structure has been made (Mobeen Raja).
* UML design finalised changes made (Romain Charles Kuhne).

**Project Manager’s Notes:**

* The discussion was limited due to an absentee (apology was received), so the topics discussed leaned towards the design and testing as they were the roles of the attendees.
* The project is close to finishing, the development is very close to being ready for testing.
* Test structure has been made and is waiting for code development to finish to begin testing.

**Next week’s agenda:**

* Testing analysis.
* Final code implementation analysis.
* Discussion of report.
* Discussion of presentation.